# S4HANA Implementation RFP

- Document Control Sheet

| Request For Proposal | S4HANA Implementation |
| --- | --- |
| Name of the Organization | Public Services Department Finance Department & Electronic Government Authority & At RAK Government |
| Date of issue | 24/09/2019 |
| Proposal Submission Deadline | 03/10/2019 |
| Last Time for Receipt of Proposals | at 5:00 PM |
| Address for Communication | Mohammad Barhoumeh Electronic Government Authority RAK Government P.O. Box: 4114 RAK, UAE Mobile: +971 504321047 Phone: (07) 2337551 ext 232 Fax: (07) 2333779 Email : m.barhoumeh@ega.rak.ae |

- All rights reserved for Electronic Government Authority Government of Ras Al Khaimah 2018 - 2019            and publication of this document or any part by any means electronic or on papers is strictly prohibited

- Document Reference

| ITEM | Description |
| --- | --- |
| Document Title | Request for Proposal (RFP) for implementing SAP S4HANA systems for RAK PSD |
| Issuing Place | Electronic Government Authority (EGA) |
| Reference ID | EGA-PSD/RFP/2019/001 |
| Version No. | 2.0 |

| Prepared by | Designation | Date |
| --- | --- | --- |
| Mohammad Barhoumeh | Program Manager / EGA مدير برامج | 23/09/2019 |

| Reviewed by | Designation | Date | Signature |
| --- | --- | --- | --- |
| Hazem Noufal | PSD – Finance Manager | 24/09/2019 |  |
| Mohammad Al Raie | PSD Senior Projects Manager | 24/09/2019 |  |
| Mohammad Fawzi | Finance Manager | 24/09/2019 |  |
| Anas Odeh | Head of Accounting & Finance | 24/09/2019 |  |

| Approved by | Designation | Date | Signature |
| --- | --- | --- | --- |
| Eng Ahmad Al Hammadi | PSD Dept. – General Manager |  |  |
| Mr. Yousif Al Blooshi | Finance Dept – General Manager |  |  |
| Eng. Ahmad AnNeaimi | EGA – General Manager |  |  |

Disclaimer

The information contained in this Request for Proposal (hereinafter RFP) or subsequently provided to Applicant Vendors whether verbally or in documentary form by or on behalf of Electronic Government Authority at Government of Ras Al Khaimah (hereinafter RAK EGA) or by any of their employees, shall be subject to the terms and conditions set out in this RFP. This RFP is not an agreement and is not an offer or invitation by the RAK EGA to any parties other than the Applicant Vendors who are invited to submit their Proposals (hereinafter Vendor(s)). The purpose of this RFP is to provide the Vendor(s) with information to assist the formulation of their Proposals. This RFP does not purport to contain all the information each Vendor may require. Each Vendor should conduct his own investigations and analysis and should check the accuracy, reliability and completeness of the information in this RFP and where necessary obtain independent advice from appropriate sources. RAK EGA, their employees make no representation or warranty and shall incur no liability under any law, statute, rules or regulations as to the accuracy, reliability or completeness of the RFP. RAK EGA may in their absolute discretion, but without being under any obligation to do so, update, amend or supplement the information in this RFP.

- Table of Contents

1.Introduction		6

2.Instructions to Vendor's	8

3.Proposal Guidelines	10

4.Selection Process	13

5.Award of Contract	18

6.Scope of Work		23

7.Rules, Assumptions	49

# Introduction

Public Services Department (PSD) at RAK Government has clear mission, vision and strategic objectives which can be found in details at the PSD Dept. website www.psd.rak.ae.

Electronic Government Authority (EGA) is part of Government of Ras Al Khaimah (RAK Gov.) which is responsible for the Information Technology in RAK Gov.

RAK Gov. has decided to implement a project to implement a first class system characterized by global standards to improve business processes and enhance the efficiency of the various operations of the Public Services Department.

The scope of work in the project is expected to include all the services of the Public Services Department mentioned in the scope section. The project also includes the following points:

- Support various departments, organizational units in the Government of Ras Al Khaimah to achieve its strategic objectives.

- Provide a comprehensive solution that serves the business sector in the Emirate of Ras Al Khaimah.

- Automate all PSD operations from beginning to end which will lead to enhanced PSD services internally and externally as well as increase the efficiency of the completion of all operations.

- Utilize the latest technological innovations in the market to minimize operational costs and increase the value offered by eGovernment in supporting all sectors of the Government of Ras Al Khaimah to assist in achieving its business strategy. In addition, providing the Public Services Department with the best business practices.

- Support the Public Services Department in achieving the comprehansive development plan of the Government of Ras Al Khaimah.

- Eliminate repetition and overlap in systems and applications.

- Enhance the decision-making process in the Ras Al Khaimah government.

The Vendor is requested to spend sufficient time to understand PSD Dept. requirements as documented in this RFP and submit their proposal. Vendor will be notified with the outcome of the selection and evaluation process.

| ## About this RFP |  |
| --- | --- |

The purpose of this RFP is to enable Vendors to communicate their qualifications and implementation capability to provide system for PSD shared services processes at RAK Gov. based on PSD Dept. business requirements.

The goal of this RFP is to collect necessary information, which will act as an input into the selection of an implementer.

Vendors shall Send the proposal in PDF format through email to eprojects@ega.rak.ae and copy to m.barhoumeh@ega.rak.ae with subject as “Response: RAK PSD S4HANA Project”.

At any time before the deadline for submission of proposal, RAK EGA may, for any reason, whether at its own initiative or in response to a clarification requested by a prospective Vendor, modify the RFP by amending, modifying and/or supplementing the same.

All prospective Vendors who have received this RFP shall be notified of any amendments in writing by e-mail, and all such amendments shall be binding on them without any further act or deed on RAK EGA part.

In the event of any amendment, RAK EGA reserves the right to extend the deadline for the submission of the proposals, in order to allow prospective Vendors reasonable time in which to take the amendment into account while preparing their proposals.

| ## Objective of the Project |  |
| --- | --- |

The objective of the current project is to implement the system for shared services in RAK PSD that will enable PSD Dept. to transform the method of functioning from the current system to a fully electronic system which is expected to improve the efficiency of the services provided to PSD headquarter and services agencies.

The following are PSD Dept. current key business needs and pain areas:

- The need for one integrated solution for all shared services.

- The need automate the shared services provided to service agencies

- Provide a platform for integrating the Public Services Department with other government departments and agencies associated with the work of financial services.

# Instructions to Vendor's

## Correct and Complete Requirement Interpretation

It is the responsibility of the vendor to properly interpret and understand all requirements in this RFP prior to submission of the proposal.  Any questions arising out of the RFP should be directed electronically to the principal contact specified in this RFP. Questions will be accepted only electronically. Questions received within the time frame mentioned in this RFP alone will be answered. Answers to all submitted questions by each vendor will be delivered via e-mail to each respective companies participating in the RFP process.

## Qualification of the Vendors and Proposed Solution

Vendor is one who has responded to the Request for Proposal (RFP) for supply, installation, implementation, testing, integration, migration, support and commissioning of the Solution.

The Vendor should provide successful implementation case studies for the solution proposed in the scale or larger of RAK Government implementation.

The Solution must be extendable and scalable enough to accommodate new features and growing business requirements as well as the need to handle increasing load.

The Vendor shall demonstrate the ability to deliver the solutions with rigid and fixed deadlines.

The Vendor shall have a development center and support center in UAE.

## Confidentiality and RFP Ownership

This RFP is both confidential and proprietary to RAK EGA. RAK EGA reserves the right to recall the RFP in its entirety or in part. Vendors cannot, and agree that they will not duplicate, distribute or otherwise disseminate or make available this document or the information contained in it without the express written consent of RAK EGA.

Notwithstanding the foregoing, Vendor's may make this document available to those employees who have a need to know its contents in order to participate in the preparation of the Response; however, Vendor's must first communicate the terms and conditions of this Section to such employees. Vendor's shall not include or reference this RFP in any publicity without prior written approval from RAK EGA. Vendor's must accept all of the foregoing terms and conditions without exception. All responses to the Request for Proposal will become the property of RAK EGA and will not be returned.

## Information costs

This RFP does not obligate RAK EGA to pay any costs that the Vendors may incur in the preparation or delivery of its proposal.  All costs associated with the preparation and delivery of the proposal shall be the sole responsibility of the Vendors.

## Security

The Vendor’s proposal must include a plan to safeguard the confidentiality of RAK Government business information and a data migration strategy to utilize data from existing applications.

## Dispute Resolution

Any and all disputes or differences between the Parties arising out of or in connection with this Contract or its performance shall, so far as it is possible, be settled amicably through consultation between the Parties. Ras Al Khaimah courts are the legal body responsible for resolving any disputes if they are not settled amicably.

## Governing Law

The RFP and the Contract shall be governed by the laws of UAE.

## Important Dates

The vendors are requested to adhere to the below dates:

| S. No | Activity | Deadline |
| --- | --- | --- |
|  | RFP Issue Date | 24/09/2019 |
|  | Submission of queries and clarifications | 26/09/2019 |
|  | Response to queries and clarifications by EGA | 30/09/2019 |
|  | Submission of Technical and Commercial Proposal | 10/10/2019 |
|  | Meeting vendors to discuss proposals | 15/10/2019 |
|  | Receive final proposals from vendors | 20/10/2019 |
|  | Identification of selected vendor | 22/10/2019 |
|  | Award of Contract | 23/10/2019 |
|  | Execution of Contract Agreement | 24/10/2019 |
|  | Expected Project Start Date | 27/10/2019 |

# Proposal Guidelines

The Vendor’s proposal is central to the evaluation and selection process. Therefore, it is important that the Vendor carefully prepares the proposal. The quality of the Vendor’s proposal will be viewed as an indicator of the Vendor’s capability to provide the solution and Vendor’s interest in the project.

## Technical Proposal

The Technical proposal will comprise of a Cover Letter, Executive Summary, Details of Proposed Solution, Details of Implementation, Functional Requirement Specification, Reference Customer Details, Project Management Methodology and Risk Management Approach. Please note that no price schedule should be indicated in the Technical proposal and shall only be quoted in the Commercial proposal. Failure to comply with the same may result in the rejection of the proposal.

The Technical proposal shall include the following in the same order of preference:

| S. No | Information Required |
| --- | --- |
|  | Executive Summary |
|  | Vendors Profile |
|  | Proposed solution |
|  | Project Deliverables |
|  | Project plan and approach |
|  | Scope / Assumptions |
|  | SW and HW requirements (Sizing) |
|  | Integration Requirements |
|  | Training Deliverables and Schedule |
|  | Program governance with roles and responsibilities |
|  | Plans for organization change management (OCM), Communications Management and Knowledge Transfer |
|  | Risk identification and mitigation strategy |
|  | Customer References |
|  | Supporting Documents, Marketing Materials and others |
|  | Securing coding process or approach |
|  | Vendor’s Service Continuity to meet any eventuality or exigency to avoid delay in deliverables |
|  | Change Management Process |
|  | Configuration Management |
|  | Testing Process Approach |

## Commercial Proposal

RAK EGA is intended to have a cost effective and high quality solution. The Commercial Proposal shall comprise of a Cover Letter and Price Schedule (all costs should be specified in details and prices shall be quoted in UAE Dirhams, the aggregated price should be quoted in words also).

All prices shall be for delivery of services at RAK EGA & PSD Dept. premises up to the satisfaction of RAK EGA and PSD Dept. or their representatives (if any).

Prices quoted by the Vendor shall be fixed (fixed price contract) and no variation will be allowed under any circumstances during the entire period of the project (Prices must remain firm for the entire contract). No open-ended proposal shall be entertained and the same is liable to be rejected straightaway. Price quoted shall be inclusive of all expenses, visas, work permits, all taxes and any duties.

Special care may be taken that the proposals having any hidden costs or conditional costs (change requests) will be liable for rejection.

## Undertaking

An undertaking from the Vendor stating the compliance with all the conditions of the Contract and all the Specifications of the RFP Document will be required since no deviation will be acceptable to RAK EGA.

## Period of Validity of Proposals

Proposals shall remain valid for 90 days after the date of Proposal submission date prescribed by RAK EGA.

In exceptional circumstances, RAK EGA may solicit the Vendor’s consent to an extension of the period of validity. The request and the response thereto shall be made in writing. Extension of validity period by the Vendor shall be unconditional.

## Rejection of proposal

Any condition put forth by the Vendor not conforming the RFP requirements shall not be entertained at all and such proposal shall be rejected.

| ## Deadline for Submission for Proposals |  |  |  |
| --- | --- | --- | --- |
| ## Last date for Submission |  |  |  |

The proposals (both Technical and Commercial) must be delivered not later than date and time specified at the beginning of this document.

## Extension for Last date for Submission

RAK EGA may, at its sole discretion, extend the deadline for submission of proposals, in which case all rights and obligations of RAK EGA and Vendors previously subject to the deadline will thereafter be subject to the new deadline.

## Late Proposals

Any proposal received by RAK EGA after the deadline for submission of proposals prescribed by RAK EGA, will be summarily rejected. RAK EGA shall not be responsible for any delay or non-receipt / non-delivery of the documents. No further correspondence on this subject will be entertained.

# Selection Process

The objective of the evaluation process is to select the most appropriate solution for RAK Gov. that addresses the identified requirements. The short-listed Vendor must be reliable and experienced, capable of installing the systems identified, with the functions designated, within specified time frame and in a cost-effective manner. In addition, the Vendor must be willing and capable of providing ongoing maintenance that is responsive to the needs of RAK EGA in sustaining normal business operations.

To assist in the evaluation, comparison and an examination of proposals, RAK EGA may, at its sole discretion, ask the Vendor for a clarification of his proposal including breakdown of unit rates. The request for clarification and the response shall be in writing.

It is RAK EGA's intent to select the Proposal that is most advantageous to RAK government and each Proposal will be evaluated using the criteria outlined below:

## Evaluation of Proposals

The Evaluation process shall be a two-stage process i.e., Preliminary evaluation (Technical & non-technical evaluation) followed by Commercial Evaluation. Evaluation committee will consider cost as part of the evaluation criteria. Cost will be used as a final indicator for determining the finalists when the Vendors are qualified in the preliminary evaluation.

Prior to the detailed evaluation of the Proposals, evaluation committee shall determine whether each proposal is (a) complete (b) is accompanied by the required information and documents and (c) is substantially responsive to the requirements set forth in the RFP. A substantially responsive Proposal is one, which conforms to the requirements, terms, conditions and specifications of the RFP without material deviation. A material deviation is one which affects in any substantial way the functionality, scope, quality, or performance of the deliverables, or which limits in any substantial way, inconsistent with the RFP, evaluation committee’s rights or the Vendor's obligations for, performance of the Project and the rectification of which deviation would affect unfairly the competitive position of other Vendors presenting substantially responsive Proposals. In order to reach such a determination, evaluation committee will examine the information supplied by the Vendors, and shall evaluate the same as per the evaluation criteria specified in this RFP. Committee’s evaluation in this regard shall be final and binding on the Vendor.

An important criterion in the evaluation will be the Vendor’s demonstrated ability to complete the Project in a reasonable time frame. Evaluation committee shall have the right to call upon the Vendors for a Pre/Post-Proposal technical presentation and / or a demonstration of the proposed Business Solution for RAK team wherein the core functionality and workflows shall be presented. The Vendors are also expected to present their key resources, which will be leading the implementation during the Pre-proposal presentation, whose profiles would be evaluated by the Evaluation committee.

All Proposal Documents shall be evaluated by the Proposal Evaluation Committee, assessing each Vendor’s ability to satisfy the requirements set forth in the RFP.

Each Proposal will be evaluated according to the following criteria, but not limited to:

- The qualities, responsiveness, responsibility, ease of use, reliability and comprehensiveness of the proposed business solut ions.

- Vendor’s understanding of RAK EGA & PSD Dept. requirements as reflected in the approach presented by the Vendor of the solution offered and technology related issues.

- Vendor’s previous experience in implementing solutions in business domains similar to PSD department.

- Observations during site Inspections and Management Interviews, if requested by evaluation committee.

- Vendor’s responses to all RFP requirements including, but not limited to, information from the Vendor’s Proposal, Vendor qualifications, expertise and relevant experience and services incorporated in the proposed solution.

- Vendor’s demonstrated ability to make available the key personnel at the time of contracting and post key personnel on the project thereafter. The Vendor must propose key staffing plan and also must present the key resources in the proposal.

- Vendor’s expertise in managing complex integrated systems and services and implementing and maintaining proven state-of-the-art latest technologies.

- Vendor’s ability to provide the needed support (installation support, maintenance, training, etc.), references confirming past success in similar projects, use of appropriate technologies and products, ability to provide integrated software solution, etc.

- Vendor’s Design, Development and Implementation Plan, its deployment of project management methodology and its allocation of sufficient resources to address all aspects of its proposed solution.

- Cost competitiveness.

The detailed evaluation may also include system demonstrations of the proposed solution, reference calls, and site visits to selected customers with comparable configurations. Using previously agreed criteria; the evaluation team will identify the preferred solution. The final decision on the Vendor solution will be taken by the authorized individual/committee of RAK EGA. The implementation project will commence upon successful negotiation of a contract between RAK EGA and the selected Vendor. RAK EGA reserves the right to reject any and all proposals.

## Company Information

Vendor must provide the following information about its company so that evaluation committee can evaluate the Vendor’s stability and ability to support the commitments set forth in response to the RFP. RAK EGA, at its option, may require a Vendor to provide additional support and/or clarify requested information.

Vendor must provide resumes of key project individuals as well as all expected implementation staff. RAK EGA will reserve the right to request assignment or reassignment of staff at any time during the project.

## Vendor Presentation

If required, the Vendor's will be asked to make presentations/demonstrations to RAK EGA or PSD Dept. These presentations/demonstrations should cover cases of implementation of the proposed solution similar to the one described in this RFP document. The presentations/demonstrations will also give the evaluation committee an opportunity to clarify issues arising out of the review of the Vendor’s response to this RFP. RAK EGA shall not be under any obligation to bear any part of the expenses incurred by the Vendor for the presentations/demonstrations.

## Reference Sites

- The vendor must provide a minimum of one reference sites where each component/ module of your proposed solution has been implemented in the same business domain. These users should have operations similar to RAK PSD Dept. and have similar application.

- RAK EGA may contact these users to obtain relevant information on their application and its implementation.

- Vendor's will co-ordinate with the reference sites and arranges the visits on request from RAK PSD Dept. (If required).

The results of this evaluation shall form a crucial input for selection of the preferred solution.

## Project Implementation Plan

The Vendor must provide a detailed plan for implementing the proposed solution. The implementation plan MUST include a response to the following questions/issues:

- Provide an overview of the implementation plan, as well as the methodology will be used.

- What is the timeframe for fully implementing the solution? the plan must contain a phased-approach, provide the specific start and end dates for each phase, as well as listing the modules proposed for each phase (based upon business priorities).

- Installation of any bug patches or upgrades that occur during the implementation will be the responsibility of the Vendor with knowledge transfer to RAK EGA technology staff.

- Vendors must include in their proposal a detailed Help Desk strategy for RAK EGA, both during the implementation, upon “go-live,” and for the post-implementation period.

- Provide a matrix of “roles and responsibilities” for each major activity contained in the proposed implementation plan.

- Confirm that the plan contains the level of work effort that will be required to provide for the known enhancement, customizations, and/or custom reports that the proposal response has indicated as necessary to deliver the functionality. Identify any assumptions related to these items.

- Describe the role of RAK EGA and Vendor staff for interface development. Provide the assumptions related to the work effort estimates for interfaces. Also give a brief description of the interface development process including any special toolsets that will be utilized for the process.

- Describe the role of RAK EGA and Vendor staff for data conversion. Provide the assumptions related to the work effort estimates for data conversion. Also give a brief description of the data conversion process including any special toolsets that will be utilized.

- Explain how each of the following types of testing has been addressed in your implementation plan: (a) module testing; (b) integration testing; and (c) stress/load testing.

Proposals must include all modules that RAK PSD Dept. needs to attain the functionality stated in the detailed business requirements in this RFP.

The project is expected to be implemented in 2 phases:

- Phase 1: The implementation of the core modules except the SAP BPC

- Phase 2: The implementation of SAP BPC

## Sample Documents

To establish a complete and competitive proposal, Vendors must include sample copies of the following documents:

- Sample requirements and design Document.

- Sample Test Script.

- Sample training manual.

- Sample user guide.

- Sample functional, technical and support documentation.

- Sample maintenance and support agreement.

## Sizing

The Vendor provide the appropriate sizing required for optimum performance to run this entire solution which should cover at least the following (to be included in the vendor proposal):

- Detailed infrastructure requirement of the proposed system.

- Detailed specifications of the proposed system.

- Any other component.

## Project Team

The project team is a key for the project success, therefore, RAK EGA expect from the Vendor to provide the most qualified resources in this project who have done similar project before, and will give high attention on the evaluation of the Vendor project resource, team structure and proposed team members experience and profile.

The Vendor should provide the following details in his RFP:

- Project Organization Structure, including:

    - Team members from Vendor side and RAK Gov. side.

    - Reporting Relationships between team members.

    - Roles & Responsibilities of team members.

- Provide resumes of the proposed Project Manager and the Project team indicating project team qualifications, including education, certifications, relevant work experience and credentials. This should be reflected in the Curriculum Vitae of the project team for this project, which should be provided in the vendor proposal.

The project team who will participate in this project should have previous good experience in implementing the proposed solution. All the project team will interact with RAK users should be Arabic speaking. EGA has the right to replace any of the vendor project team (even if his name was part of the vendor nominated project team) whenever they see that he is not suitable without giving reasons, the vendor should replace him with another resource having equivalent skills within 2 weeks. EGA will not accept any delay in the project if the vendor fails to replace his project team within the proposed time. Furthermore, the vendor can't remove or terminate services of any member of the project team without having advance approval from RAK EGA during the entire project period.

Note: The vendor core project team should be available on a full time bases during the execution of this project.

# Award of Contract

## Right to accept any Proposal and to reject any Proposal or all Proposals

Notwithstanding anything stated herein, RAK EGA reserves the right to accept full or part of the Proposal or reject any Proposal, and to reject all proposals at any time before the award of the Contract, without assigning any reason and thereby without incurring any liability to the affected Vendor's or any obligation to inform the affected Vendor’s of the grounds for RAK EGA action/decision.

## Contract Negotiations

At the completion of the selection process, RAK EGA will enter into negotiations with the selected Vendor to identify any needed revisions to the proposal. The final contract must stipulate that the new system specified will satisfy the functions as stated in the RFP. Vendor should also be aware that the following documents would be included as attachments to the final contract:

- This Request for Proposal (RFP).

- The Vendor’s proposal in response – both technical and commercial.

- Any modifications to the proposal.

- Related sales literature.

- An Implementation Plan identifying the tasks to be completed, the assigned responsibilities, and the scheduled completion dates.

## Notification of Award

## Notification to Vendor

The Vendor whose Proposal has been accepted shall be notified of the award by RAK EGA prior to the expiration of the period of validity of the proposal, by registered letter or by fax. This letter “Letter of Acceptance” shall state the sum that RAK EGA shall pay the Vendor in consideration of the execution, completion and maintenance of the work as prescribed by the Contract “Contract Cost” in accordance with agreed Payment Terms. The Vendor shall acknowledge in writing, the receipt of the Letter of Acceptance and shall send his acceptance to enter into the Contract within five (5) working days from the receipt of the Letter of Acceptance.

## Signing of Contract

Pursuant to the Vendor acknowledging the Letter of Acceptance, the Vendor, RAK PSD and RAK EGA shall promptly sign the Contract.  RAK EGA shall have the right and authority to negotiate certain terms with the successful Vendor before signing of the Contract. The signing of the Contract shall amount to award of the Contract and the Vendor shall initiate the execution of the work as specified in the Contract.

Once the contract signed, RAK EGA shall notify the other Vendors that their Proposals have been unsuccessful.

## Failure to abide by the Contract

The conditions stipulated in the Contract shall be strictly adhered to and violation of any of these conditions shall entail immediate termination of the Contract without prejudice to the rights of RAK EGA with such penalties as specified in the Contract.

## Payment Schedule

Vendors have to stick to the below payment terms which will be an intergral part of contractual agreement:

| S.No | Milestone | Percentage |
| --- | --- | --- |
| 1 | Prepare Phase Sign Off (Against bank guarantee which will be released with the completion of development and configuration signoff) | 15% |
| 2 | Phase 1 - Explore Phase signoff | 15% |
| 3 | Phase 1 – Completion of development and configuration signoff | 20% |
| 4 | Phase 1 – Completion of UAT signoff | 10% |
| 5 | Phase 1 – Deploy Phase Sign Off | 10% |
| 6 | Phase 2 - Explore Phase Sign Off | 5% |
| 7 | Phase 2 – Completion of development and configuration signoff | 5% |
| 8 | Phase 2 – UAT Sign Off | 5% |
| 9 | Phase 2 – Deploy Phase Sign Off | 5% |
| 10 | Warranty - 6 months from the end of Phase II Hypercare | 10% |
|  | Total Amount in AED | 100% |

Vendors are requested to provide the following performance bonds:

- 15% of project value which shall be provided at the preparation phase signoff and will be released with the completion of phase 1 development and configuration signoff.

- 10% of project value which shall be provided at the completion of phase 1 development and configuration signoff and will be released with with the completion of phase 2 development and configuration signoff.

## Termination of Contract

| ## Termination for Default |  |
| --- | --- |

RAK EGA may, without prejudice, to any other remedy for breach of Contract, by prior written notice of default sent to the Vendor, terminate the Contract in whole without assigning any reason if:

- The qualified Vendor fails to deliver any or all of the obligations within the time period(s) specified in the Contract, or any extension thereof granted by RAK EGA.

- The qualified Vendor fails to perform any other obligation(s) under the Contract.

- The Vendor is in material breach of the representations and warranties contained in this Contract.

Upon receipt of the notice of default, the Vendor shall, within a period of ten (10) working days thereof, vacate the premises of RAK EGA and return all Intellectual Property of the RAK EGA. The disputes, if any, shall be decided by RAK EGA General Manager who’s decision shall be final and binding on the Parties.

## Termination for Insolvency, Dissolution, etc

RAK EGA may at any time terminate the Contract by giving written notice to the qualified Vendor without compensation to the Vendor, if the qualified Vendor becomes bankrupt or is otherwise adjudged insolvent or in case of dissolution of firm or winding up of company, provided that such termination will not prejudice or affect any right of action or remedy which has accrued thereafter to RAK EGA.

## Termination for Convenience

RAK EGA reserves the right to terminate by prior written notice, the whole or part of the Contract. The notice of termination shall specify that termination be for RAK EGA's convenience, the extent to which performance of work under the contract is terminated and the date on which such termination becomes effective.

Upon termination of this Contract, RAK EGA shall have the right to enter into an agreement with any third party for the Project and Maintenance and shall in no way be answerable to the Vendor for such acts.

## Suspension of payments

RAK EGA may at any time during the term of the Contract, issue a written notice of suspension and suspend all payments to the qualified Vendor under the Contract, if the qualified Vendor fails to perform any of his obligations under this Contract. RAK EGA shall, prior to the suspension of the payments, request the qualified Vendor to remedy such failure within a period of 10 working days from the date of' issue of such notice of suspension. The notice of suspension shall specify the nature of the failure.

In the event the Vendor does not rectify the failure within the specified time prescribed, RAK EGA shall have the right to terminate the Contract.

## Unsatisfactory performance

Based upon unsatisfactory performance of the Vendor, RAK EGA retains the right to reject the proposed solution in its entirety any time during the implementation or post implementation warranty period and invoke the relevant penalty clauses as per the contractual agreement with the Vendor.

## Intellectual Property Rights

All Intellectual Property under this RFP and/ or the Contract will be considered “work made for hire” and belong exclusively to the RAK EGA.  RAK EGA shall at all times retain all right, title and interest in and to any Intellectual Property Rights, including but not limited to all Software, Software Programs and Programs; Firmware and Hardware specifically designed and developed for RAK EGA by the Vendor pursuant to the Contract, and any modifications thereto or works derived there from. All Intellectual Property shall at all times remain the property of RAK EGA. It is hereby expressly clarified that the Vendor shall have no right, title or interest in or to such Intellectual Property Rights for any purpose, except the right to use, modify, enhance and operate such designs, programs, modifications in order to perform services hereunder for the purpose and term of the Contract, and as may be expressly set forth herein or in a separate written agreement executed between the parties. The Vendor shall not use such Intellectual Property for any other purpose during and after the term of the Contract.

The Vendor hereby undertakes:

(a) Not provide access to the Intellectual Property to persons other than authorized users.

(b) To ensure that all authorized users are appropriately notified of the importance of respecting the Intellectual Property Rights and that they are made aware of and undertake to abide by the terms and conditions of the this RFP and the Contract.

(c) Not permit any person, other than the authorized users, to copy, duplicate, translate into any language, or in any way reproduce the Intellectual Property.

(d) Keep exclusive possession of and control over the Intellectual Property and to effect and maintain adequate security measures to safeguard the Intellectual Property from access or use by any third party other than the authorized users.

(e) Notify RAK EGA promptly of any unauthorized disclosure, use or copying of the Intellectual Property of which the Vendor becomes aware or should have been reasonably aware.

Within a period of 7 days from the expiration or termination of the Contract for whatever reason, the Vendor shall return, delete or destroy all copies of the Intellectual Property in its possession or under his control. The Vendor hereby understands and undertakes not to use the Intellectual Property of RAK EGA in any way whatsoever immediately after the termination of the Contract.

# Scope of Work:

## PSD Org Structure:

RAK Gov. Intended to develop and implement ERP System to support RAK PSD shared services functions.  The Vendor will be requested to work with RAK PSD Dept. in the development and implementation of the defined system. The solution should be developed to support full automation to all RAK PSD business processes; with user interface supporting both languages Arabic and English to achieve the following:

- Provide a sound foundation to modernize and upgrade the quality of business process and services provided by RAK PSD Department and Increase efficiency of PSD Operations.

- Streamline RAK Gov. business processes across its various departments and create common business processes and practices.

- Provide clear visibility on the business and operational performance for effective decision making.

- Integrate the ERP system that will be implemented for PSD with current government ERP system.

- Design and Develop processes that conform to RAK PSD Dept. governmental regulations, rules, procedures and standards.

- Consistency of response from PSD Service experts in the Shared Service Organization (SSO) to employees.

- Integrate the ERP system that will be implemented for PSD with current Fleet and fuel management.

- Reports and dashboards for their KPI measurement to be part of this implementation, With comparison to their current and the benefit as a result of implementing SAP.

The following is the brief description of the business units of PSD shared services, which gives the vendors the ability to understand the shared services operations and the volume of work in order to propose the system, which will be built on SAP S4HANA.

## PSD Org Structure:

## PSDAgencies:

- Works Agency: -

The Works Authority shall carry out the following:

- Implementation of the engineering projects assigned to it within the strategic plan.

- Mapping out the engineering work plan of the authority in light of the assigned work.

- Design, implement and maintain public utilities and transport infrastructure of roads.

- Execute all construction and building works assigned to it.

- Identify the functions of departments, divisions and sections thereof and approve the same by the executive director.

- Any other functions stipulated in the executive regulations of this law.

- Wastewater Agency: -

The Wastewater agency shall carry out the following:

- Develop and implement the Emirate’s sewerage strategy and aligning the same with the key action plan of Municipality Department.

- Develop and execute the Emirate’s sewerage asset management program.

- Organize activities and develop revenue streams relevant to the sewerage in the Emirate.

- Execute the master action plan relevant to the treated water.

- Operation and maintenance of the sewerage assets and infrastructure in the Emirate.

- Estimate consumption and services fees assigned thereto and submit the same for approval.

- Waste Management Agency:-

The Waste Management Authority shall be responsible for the following:

- Developing and carrying out a sustainable waste management strategy that promote health, safety and happiness in the Emirate in a consistent and aligned manner with the general approved strategy.

- Safe handling of collecting, transferring, segregation, recycling, treatment, converting, sale, exporting and dumping of all types of hazardous and non-hazardous waste in the Emirate.

- Supervise the processes of collecting, transferring, treating, converting, recycling, exporting and dumping of all types of waste whether carried out by individuals or agencies.

- Develop a licensing system for individuals and agencies of waste management; estimate the accrued fees and submitting it to the department for approval.

- Prepare a methodology that aims to develop the recycled materials market.

- Raise community awareness of the importance of waste management and recycling in a sustainable and safe ways and methods to reduce waste production.

- Other competencies as stated in the executive regulation of this law.

- Landescape Agency:-

The Landscaping Authority shall be responsible for the following:

- Develop, maintain and manage all activities related to the landscaping and afforestation as well as the requirements related to public and private landscapes.

- Increase and expand landscapes by establishing gardens and public parks and maintain them to ensure the proper preservation thereof.

- Develop revenues resources through providing maintenance services of landscapes and constructions works related thereto and through the sale of seedlings to the public and private sectors, other government entities and individuals.

- Develop operational policies for landscaping and afforestation processes.

- Organize activities related to landscaping and afforestation.

- Design, develop and maintain irrigation systems.

- Supervise the implementation of regulations and procedures in public parks.

- Any other competences stipulated in the executive regulation of this law.

- Financial Budget for PSD and affiliate agencies

The Department shall have an independent and consolidated budget for the affiliate agencies. This budget shall be approved as per the financial regulations applicable in the Emirate.

- Financial Resources of the Agencies

The financial resources of each agency shall consist of the allocated funds in the consolidated budget, the revenues of its services, the revenues of its activities and other resources mentioned in the executive regulations.

## PSD Shared Services:

- Finance Department

In addition to the powers specified in the table of competencies and tasks the Finance Department shall perform the following tasks:

- Perform payment procedures of salaries and financial benefits for the employees in accordance with salaries lists provided by the Human Resources Department.

- Record all expenditure/revenues of the Department in the approved financial system in line with policies and procedures thereof, and prepare adjusting entries and include them in the approved financial system.

- Track assets/inventory register financially to include the cost, accumulating consumption in coordination with the concerned authorities.

- Supervise the work of monthly / annual inventory committees for assets and inventory of the department.

- Prepare compiled tax declaration of Public Services Department and forward it to the Finance Department after being approved by the Director General of the Department.

- Prepare and register invoices of the Department and its affiliated agencies monthly and prepare necessary reports.

- Follow-up of accounts payable and receivables of the Department/Agencies and prepare financial reports and approve them in accordance with powers specified by the regulations.

- Overhead management should be implemented including distribution and assessment cycles with defined statistical key figures

- Logistics operation department

Logistics Operations Department shall provide full technical support to vehicles, whether owned by Public Services Department or executive authorities, and prepare policies of vehicle maintenance and carry out its tasks as follows:

1. Prepare policies related to procurement, equipment, vehicles, spare parts for maintenance contracts and submit them to the Director General for final approval after being approved by the directors of executive agencies.

2. Prepare inventory, maintenance, planning, procedures and policies for equipment and vehicles of the Department and executive agencies and request supply of items and store them.

3. Improve and unify the PSD’s fleet and prepare strategic plan for assets (SAMP).

4. Develop and implement billing strategy and internal cost recovery rates.

5.Provide technical selection and recommendation for purchase and maintenance agreements for equipment, machinery and vehicles and negotiate the terms and conditions related to the suppliers.

6. Provide internal communication and services through operations information center.

- Contracts and Procurements Department

Contracts and procurements Department represents the material support Unit to the Department and executive agencies through providing all the requirements that enables it to achieve its strategic goals.

The Department shall manage the plans and tasks referred to in the table of competencies and tasks and in particular, it is competent to perform the following:

1.Prepare and implement the annual plan of procurements and contracts in line with the approved budget plans of administrative units and executive agencies.

2.Manage (suppliers’ data and suppliers’ lists) and approve them from the Director General.

- Costumers Happiness Center

Service Center / customers happiness is unified between the all agencies and shall be under the administration of Director General of the Department and follows up customer services provided by the executive departments and exercise the following powers:

1. Provide all executive corporate services related to the Department.

2. Apply electronic and smart services related to fees collection of all dues for services provided by the Department and executive departments.

3 - Receive and follow up customers’ complaints with the concerned agencies and departments through effective communication to handle customer complaints, provide appropriate solutions within the time limits; applying the standards adopted by the Costumers Happiness Center.

4. Prepare, organize and update data of customers of the Department and its executive departments with the aim to archive all registers and keep inventory of all customers to identify the scope of service provided at the Department and its related agencies.

5- Receive customers' complaints regarding the minutes of control unit and submit them to the grievance committee and execute recommendations issued thereof, after being approved by the Director General without prejudice to the powers of the directors of agencies to issue initial approval of reductions in this regard as specified in these regulations.

6. Follow-up transactions carried out by the agencies for which requests from customers are submitted to the Center.

7. Communicate with customers in respect to their requests and service provided by the employees of the center with relevant executive departments.

8. Costumers Happiness Center provides the concerned entities with service information concerning the center to be published and marketed.

- Support Services Department

Support Services Department is responsible for the following tasks:

1. Ensure the application of Human Resources Law and its organizing regulations in the following manner:

a. Prepare strategic policies and procedures of human resources of the Department and executive agencies and approve them as specified in the Regulations.

b. Ensure the application of policies and procedures when preparing organizational structures of the Department and executive agencies.

c. Prepare the annual strategic plan of human resources of the Department and executive agencies.

d. Prepare employees’ annual performance assessment in offices, departments and sections included in the organizational structure of Public Services Department, departments managers and sections heads in the executive agencies.

e. Approve salaries and attendance records, annual leaves, and personal leaves of the employees of the Department and executive agencies.

f. Prepare increment, bonuses and promotions for all employees of the Department and at the level of department managers and heads of departments attached to the executive agencies.

g. Approve annual training plans.

h. Manage designation and dismissal and termination policies.

2. Prepare policies and procedures regarding the tasks entrusted to the administrative affairs and human resources sections in accordance with the law.

3. Prepare schedules for preventive and correctional maintenance works to all properties and facilities and systems of the Department and to ensure their accuracy and conformity to the specified plans approved by the concerned authorities.

4. Perform tasks related to the processing, issuing and cancellation of visas, residences and labor cards for the employees and all medical checks, ID procedures thereof, in coordination with concerned entities of the Department and human resources section, and the reception of new employees as well as oversee medical insurance files of the Department’s employees.

5. Oversee the Department’s archive and organize, maintain in and out mail.

6. Provide guards and cleaning companies for the Department and its affiliated agencies and oversee labors accommodation.

- General Director Office

- Business continuity unit

Business continuity unit shall be responsible for performing the following executive tasks:

- Follow up continuity plans of executive operations carried out by the Department and its affiliated agencies and ensure proper application of the plan.

- Ensure the availability of backup systems and alternative databases for the Department’s vital information in coordination with relevant parties in the government.

- Follow the Department’s compliance to government rules, conditions and requirements for coping with crisis and emergency.

- Coordinate with government authorities concerned with crisis management and Emergency.

- Coordination and follow-up unit

Coordination and follow up unit shall be responsible for performing the following executive tasks:

- Manage, plan, lead and develop plans and objectives of various technical projects of the Department and its agencies in coordination with E-government Authority in the Emirate

- Manage, develop and follow-up electronic and smart systems/apps of the Department and its agencies in coordination with E-government Authority in the Emirate.

- Coordinate relations between the parties involved in the development and implementation of electronic and smart systems of internal partners and working groups in the Departments and projects.

- Geographic systems unit

The Geographic Systems Unit shall be responsible for performing the following tasks:

1. Provide geographic systems services to all departments of Public Services Department and its affiliated agencies.

2. Develop policies, rules and mechanisms for using, disseminating and circulating of GIS data.

3. Apply quality standards related to GIS

4. Coordinate with external entities for the purpose of exchanging data and services related to GIS.

- Office of Legal Affairs and Control

Office of Legal Affairs and Control shall be competent to:

1. Provide legislative support through the preparation and drafting of laws and executive and executive regulations which are received from the Ruler / Executive Council or suggested by the Executive Directors or required by the Department to achieve its objectives.

2.  Approve, review and draft contracts concluded by the Department or any of its affiliates agencies.

3.  Follow-up and process legal proceedings and represent the Department and agencies before the judicial and police.

4. Prepare and draft joint memorandums of understanding, cooperation and strategic communication with partners of relevant authorities, entities and government departments where the Department or any of its agencies is a party at the request from the Department or executive agencies.

5. Provide legal advice in case a legal opinion is received from the Director General’s Office, attached departments or the executive agencies.

6. Give legal opinion on drafts of local and federal laws where it is needed.

7. Prepare, draft regulations of violations and fines, control records and the method of performance  of monitoring, and follow the judicial control procedures in accordance with the provisions of the law and direct conformity with the law.

- Internal Audit Office

This Office is responsible for auditing the activities of the offices and departments of Public Services Department and its affiliated agencies in accordance with the Audit Charter approved by the Director General in coordination with the Directors of the agencies, and make any observations thereon to be submitted to the Director General for approval as set out in these regulations.

- Corporate Development Office

Corporate Development Office shall exercise the following powers:

- Prepare the Corporate Governance Charter of the Department and its affiliated agencies in coordination with Legal Affairs Office and control, as stated in the first paragraph of this Article.

- Update the strategy (short term, mid and long term) of the Department and its affiliated agencies in accordance with the general strategy of the Emirate, follow up its execution and prepare reports on corporate performance of the Department and executive agencies to be presented before the Director General before its submission to the Ruler/ Executive Council in accordance with the Law and regulations.

- Manage corporate risk at the Department and its executive agencies in coordination with the directors of agencies.

- Enhance innovation culture in the Department and its affiliated executive agencies.

- Prepare and propose a system for the preservation of intellectual property rights implemented by the employees of the Department and its affiliated executive agencies.

- Ensure that the Department and it related agencies abide by the quality policy and organizational excellence requirements.

- Qualify the Department and its executive agencies to participate in the government excellence program.

- Oversee general policies and methods and work procedures in the Department and its affiliated agencies raise efficiency and competency level of services provided therein.

- Manage strategic projects of the Department and prepare periodical completion reports in respect thereof and submit them to the Director General and related parties.

- Establish statistical database for the projects/services/operations carried out by the Department and its executive agencies.

- Follow up research /specialized studies/standard comparisons carried out by the Department and the executive agencies, each in its own field in coordination with relevant entities.

- Corporate Communication Office:

Corporate Communication Office shall be competent to:

- Prepare strategic policies regarding the methodology of powers and tasks assigned to Corporate Communication Office.

- Prepare plans for events and execute them in coordination with related agencies, each according to its competence.

- 3. Prepare bulletins and folders, and oversee their issuance and distribution to strategic partners

- 4. Arrange conferences and meetings held by the Department with entities and partners from local and federal departments, and authorities.

- 5.Organize exhibitions implemented by the Department (e.g. recruitment exhibitions, innovation exhibitions).

- 6. Organize social gatherings held on occasions of the official festivals and events for employees of the Department and agencies.

- 7. Conduct communication through all types of media, audio and visual, and the announcement of news, events, bulletins and conferences held by the Department to promote media marketing of public services provided by the Department and the executive agencies.

- Perform the functions referred to in sections 1,2 and 3 after obtaining approval of executive directors and Director General.

## SAP Modules:

The following diagram shows the expected SAP modules need to be implemented in order to deliver the PSD requirements. These modules have been identified based on the scoping exercise done by PSD team and one of the partners. However, vendors have to exercise their due diligence to understand the scope requirements and propose the solution and the modules to be implemented accordingly.

Also, vendors have to exercise theifr due diligence to gather the requirements through the blueprint meetings or interviews with users to finalize the requirements, on commencement of the Project.

This exercise shall include the following:

- Understand current business processes (AS-IS Scenarios).

- Adopt Best Practices for business operations and adhere to RAK PSD Dept. requirements.

- Determine target business processes (TO-BE Scenarios).

- Perform GAP Analysis (Compare AS-IS Scenarios versus TO-BE Scenarios).

- Conduct system training for RAK Gov. staff.

- Configuration and Customization of modules and functionalities based on RAK PSD Dept. business functionality and requirements.

- Knowledge transfer to project team members and key power users through hands-on training during the course of the implementation.

- Executive support on Change Management during the Project Lifecycle.

- User Documentation and Manuals as well as all Training Materials to be prepared by vendor.

## Organizational & Geographical Scope

The Organizational and Geographical scope for this project will be:

- Government of Ras Al Khaimah covering the following entities:

  - Public Services Department.

  - Electronic government authority.

  - Finance Department

  - Any other branches of the above entities.

## Location of Performance

The location of performance is RAK EGA offices, RAK PSD Dept. and finance department offices as mentioned in section 6.3, in addition to departments and unites when required by RAK EGA project team.

## Project Methodology

The vendor should follow PMI standards for project management, and recommend the software development methodology in order to cover all phases of the development life cycle:

Phase 1 - Project Preparation (Scoping & Planning):

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - Initial Planning and Preparation - Define the project goals, scope and objectives - Identify, on-board and train Team Members | - Project Scope Defined - Implementation Plan & Rollout Strategy - Detailed Scope Document - Costs and Benefits Validation - Project Standards - Project Infrastructure - Knowledge Transfer Approach - Implementation Workplan - Master Data Design - Interface List - Testing Strategy - Data Cleansing Strategy | - Corporate Review Completed - Scope Defined - Project Team Staffed and Trained - Project Team Organization, Responsibilities and Location - Roll-out Plan Mandates/Constraints - Policies for To Be Finance Organization - System Retirement Objectives/Mandates/ Constraints - Training Budget and Approach - Key Stakeholders for Communications Identified - Implementation Plan in Place |

Phase 2 - Business Blueprint:

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - To create a body of work, known as Business Blueprint that - Aligns business requirements to the business model - Documents the TO-BE process models - Describes the solution design - Identifies additional functional and technical requirements - Obtains business sign-off on requirements and design - Blueprinting is dedicated to support value delivery | - Project Plan Update - Complete, documented and signed off - Business Process Hierarchy and Design - Value Association on Process Level - Solution Design - Gap Identification and Resolution - Solution Landscape and Architecture - Assessment of Organization and Business Process Changes - Confirmation of Implementation Date - Measurement of end to end AS-IS process time compared to the TO-BE process time. | - Completed and signed off Process Design - Completed and signed off Solution Design - Completed and signed off gap identification and resolution - Phase Quality Assessment - Communication Plan |

Phase 3 – Development and testing:

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - Build and Test a Complete Business and System Environment - Develop Training Material and End User Documentation - Obtain Business Approval | - Test Data and Configuration - Business Process Procedures - Quality Assurance System Environment - Production System Environment - Develop and Test Interfaces, Conversions and Reports - Evaluate and Enhance Security and Controls - End-User Training Material and Plan - End-User Training System Environment - Data Conversion Plan - User Acceptance Test | - Project Team Trained (Realization) - Final Design and Configuration - Integration Test - End-User System Infrastructure - User Acceptance - Phase Quality Assessment - Readiness Review |

Phase 4 - Final Preparation:

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - Prepare System for Production Release - Prepare the Internal and External Organization for Go-Live | - Data Converted - Cut-Over Plan - End-Users Trained - End-User System Ids Created - System Support Organization in Place - Help Desk - Technical Support - Operational Production System Environment | - Organizational Changes Implemented - Go/No-Go Decision |

Phase 5 - Go-Live and Support:

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - Business Owns and Executes New Business Processes and Systems - Monitor Business Process Results - Monitor Production Environment - Establish Center of Excellence for Support and Enhancements | - Live Production Environment - Operational Help Desk - Cut-Over and Conversion Activities Completed - Post Go-Live End-User Training - Updated Business Case - Lessons Learned | - Go-Live - Project Close |

Phase 6 – Run:

| Purpose | Deliverables | Milestones & Key Decisions |
| --- | --- | --- |
| - Run implemented solution - Optimize solution operation by implementing Operation standards | - Assessment of Operation Standards for optimize solution operation - Identify scope - Setup project schedule for implementing - For each relevant Operation Standard - Design of processes, organization and roles, blueprint for tool usage - Setup of processes, organization and roles, tool setup - Transition into production incl. training and rollout - Operating | - Identification of Operation Standards for optimize solution operation - Design, Setup and Operation of Operations Standards - Tool implementation |

## Development Scope

It is the supplier's responsibility to develop all the requirements of the system. In addition to completing all stages of the software development lifecycle (SDLC) which includes analysis, design, testing and deployement.

Moreover, supplier must handover all source codes related to the proposed solution.

## Interfaces (integration points)

The vendor is proposed to develop interfaces for integrations with other systems that will be identified by vendors during the requirements gathering phase. Below some of these integrations:

- Inegration with the current SAP systems covering the following:

  - Business partner profiles replication to maintain single profile across government

  - Revnue integration covers the following:

    - Financial consolidation for all PSD company codes (Agencies)

    - Financial consolidation for RAK Government which will include PSD as a one entity

    - Cross-company transactions between PSD company codes and other RAK company codes which are existing in different ECC platform (so we need to establish an integration

    - Integration between SAP and PSD revenue generation systems (Non-SAP), to record the revenue and collection automatically

- SAP HCM: The vendor is supposed to integrate with current SAP HCM system for payroll postings.

- Full Integration with FileNet: The vendor must insure to integrate solution solution with FileNet which requires bidirectional integration. Currently EGA implemented FileNet P8 5.0 which includes Content Engine, Process Engine, Workplace, WorkplaceXT, eForms, Content Navigator, ICC.

The setup will include:

    - Creating an ArchiveLink protocol for use by the HTTP connection

    - Creating ArchiveLink queues for use by the HTTP connection

    - Creating a content repository for the HTTP connection

    - Sending a certificate to Collector Server

The vendor need to do all the setup required to fully integrate with FileNet.

- Integration with RAK EGA exchange email: Currently EGA is hosting email service (MS Exchange 2010) to departments in RAK government and it is used for email notification. The vendor must insure to integrate the solution with the Email Server.

- Integration with RAK EGA SMS gateway: Currently EGA is hosting in house SMS gateway for the departments of RAK government with both push and pull service enabled. SMS Gateway Built on Dot Net technology can be integrated through web service. The vendor must insure to integrate the solution with the SMS gateway.

- Recording the business process of all indirect usage processes on integrations with SAP.

- Leverage RAK Bank integration for auto bank reconciliation & (If required) payments.

- Integration to our RAK payment gateway…

## Professional services

The list of implementation services required is listed below. However, the tasks and deliverables outlined below are indicative and not to be considered as the final listing of the implementation service requirements. Furthermore, the Vendor should expect to address additional requirements that may be identified throughout the course of implementation.

Note: All deliverables related to RAK PSD Dept. business users will be in Arabic and English. And all deliverables related to RAK EGA technical team will be in English.

## Business Process Analysis & Documentation

Tasks:

- Review the current state (As-Is) business processes and functions pertaining to the business areas included within the scope of work.

- Review the current RAK EGA state and assess its readiness for the proposed solution implementation and operation.

- Develop the future state (To-Be) business processes.

- Identify and document RAK PSD Dept. reporting requirements.

- Demonstrate the To-Be and get RAK PSD Dept. project team approval.

- Develop gap analysis document (functional and technical).

- Develop gap resolution document (functional and technical).

- Develop a complete solution design document (detailing applications and infrastructure).

Deliverables:

- RAK PSD Dept. business process As-Is Documentation Future state (To-Be) Business Processes Document.

- RAK PSD Dept. reporting requirements document.

- RAK PSD Dept. future state (To-Be) document for the solution.

- Gap analysis document (functional and technical).

- Gap resolution document (functional and technical).

- Complete Solution Design document.

- Measurement of end to end AS-IS process time compared to the TO-BE process time.

## Site Preparation

Tasks:

- Review and comply with the Electronic Government Authority ‘EGA’ which act as Information Technology ‘IT’ regulatory and compliance body for the RAK government, furthermore information about EGA can be found at http://www.ega.rak.ae.

- The vendor should prepare the solution environments including development, testing, and production environments along with any relevant services (i.e. installation, configuration, maintenance …etc.).

Deliverables:

- Solution environments documentation.

## Solution Installation

Tasks:

- Define the solution architecture (Applications, Database, Web servers etc..) for the solution.

- Define development, testing, training and production environments.

- Install the solution applications and technologies for development, testing, training and production environments.

- Install any additional software required for integration with other system.

- Implement a backup and recovery solution.

Deliverables:

- Solution architecture document.

- Solution installation development, testing, training and production environment documentation.

- Backup and recovery procedure document.

## Solution Configuration

Tasks:

- Configure the development, testing, training and production environment to facilitate the development of new functionality as per RAK Gov. requirements and simulate RAK PSD Dept. business processes, in addition to training the users and prepare the solution production going live environment.

- Analyze and develop data migration and conversion plan to be approved by RAK PSD Dept.

- Prepare production environment by way of performing data migration and conversion.

- Configure the testing and development of solution applications and application extensions including modules, reporting engine, workflows etc.

- Configure the production environment as per the approved configuration achieved during the testing stage, and incorporating customizations, reports, security roles and users and role and profile creations.

Deliverables:

- Configuration and Setup detail documentation for all solution environments.

## Solution Testing

Tasks:

- Develop and agree on the RAK PSD Dept. plans to cover various testing stages such as functionality, customization, data conversion, interfaces, integration, etc.

- Identify and agree with RAK PSD Dept. business & Technical team on the testing scenarios & acceptance.

- Develop the solution business test script and technical test scripts & acceptance.

- Conduct Unit Testing (UT).

- Conduct User Acceptance Testing (UAT).

- Modify the solution to enhance the UAT results.

- Conduct Integration Testing & acceptance.

- Conduct Stress testing & acceptance.

- Security testing

- Conduct RAK PSD Dept. readiness testing for going live.

Note: The UAT Scripts should be based on a business case approved by RAK PSD Dept. project team and provided in Arabic and English.

Deliverables:

- Test plans.

- Testing Scripts.

- UAT Results and UAT should be performed on actual RAK PSD Dept. converted data.

- A list of solution related modifications required that may rise during the testing.

- Integrating Testing Results.

- Stress testing report.

- Cutover and Going live simulation plans.

## Data Conversion, Consolidation and Migration

The Vendor is required to migrate the data of the last 5 years from RAK PSD Dept. existing systems and other PSD data sources owned by RAK Gov. into the new solution. However, the scope of the data migration will be reviewed and agreed during the course of the implementation project with RAK PSD Dept. project team, and based on the reviewed data migration scope the Vendor will require to provide data conversion and migration plan, taken into consideration the size and amount defined at RAK PSD Dept. & EGA current business and technical environment.

We recommend that vendor migrates the last 5 years’ data into a separate database with ability to access this data whenever it is needed through the new system.

Tasks:

- Define and agree on the data migration scope.

- Define and agree on what data is required to be integrated with other modules/applications, in addition to the integration mechanism such as online or offline integration.

- Develop data conversion extraction and migration plan.

- Implement data conversion, extraction and migration tools and templates.

- Develop data validation and verification plan for RAK PSD Dept. to ensure data integrity.

The following are the broad division of responsibilities for the data conversion effort in the implementation:

| Activity | Responsibility |
| --- | --- |
| - Data conversion strategy definition and approach | Vendor |
| - Identification of Conversion Objects and the data formats | Vendor |
| - Development of Data Loading programs | Vendor |
| - Design/ specification of the data structure for migration in new system | Vendor |
| - Data extraction from legacy systems | RAK PSD responsibility |
| - Data cleansing/ sanitization and data harmonization | RAK PSD responsibility |
| - Data collection and formatting as per new system | RAK EGA with the Vendor |
| - Upload of data into new system | Vendor |
| - Data Validation/ Sign-off | RAK EGA with the Vendor |

Deliverables:

- Data conversion, extraction and migration plan document.

- Data conversion, extraction and migration tools and templates.

- Data loading templates.

- Data validation and verification reports with RAK PSD Dept. acceptance.

## Go-Live and Post-Implementation Support

Tasks:

- Develop RAK PSD Dept. Go-Live and cut-over strategy.

- Provide 6 months of the hyper Care followed by one-year warranty for the full provided solution. During the hyper care period vendor should include at least one onsite resource with expertise in each functional area smoothen critical period in the implementation, and sufficient technical resources covering software bug-fixes, patches and upgrades to new versions/enhancement packages. The Vendor “hyper care” resources will hand over the updated documentation created during the implementation phase to RAK EGA project management team at the end of the hyper care phase.

- Developing a Support Plan, which covers:

    - Criteria for defining Problem Severity Levels.

    - Standard Response and Resolution times per severity level.

    - Standard Support Processes & Procedures.

    - Onsite support team.

    - Support Hours.

    - Support Call Centre/ Help Desk.

    - Web Support – logging issues, etc.

    - Maintenance Windows (i.e. time-frames for maintenance activities ensuring proper backup prior, and proper rollback afterwards in case the maintenance operation fails).

- Developing upgrade and maintenance plan for:

    - Applying latest required fixes and upgrades to solution applications.

    - Performing periodical maintenance procedures.

    - Implement backup & recovery solution.

- The support team should perform all the work related to their expertise and all the tasks assigned to them by RAK EGA project team.

- The support team should document all the procedures (user manuals) required for the installation, configuration and maintenance of the developed and implemented solution.

- Support team should troubleshoot any technical problems and documenting all the troubleshooting procedures.

- Support team should back up and maintain the applications and the database.

- Support team should provide training to RAK EGA technical staff (at least 2 hours of training per day).

- Support team should transfer knowledge to RAK EGA technical staff.

Extended support (beyond what is mentioned above) may be required, and, accordingly, the Vendor should indicate the rate card of additional support.

Deliverables:

- Going live and cut-over Strategy.

- Backup and Recovery Plan.

- Support Plan.

- Maintenance plan and Service Level Agreement ‘SLA’.

- Solution upgrade plan.

- Solution sites acceptance.

## Deliverable Materials

The vendor should prepare the following deliverable materials:

| Project Phase | Deliverable Materials | Description |
| --- | --- | --- |
| Project Management | Project Status Report | Bi-Weekly Status Report in MS Word/Power Point/Excel highlighting the project status & progress |
| Project Preparation | Project Charter | This MS Word document will identify the connection between RAK Gov. business strategy and the solution implementation. It will identify the critical success factors for the project and their relevance to the business. It will also clarify the key reasons for doing the solution implementation project. |
|  | Project Scope Document | This MS Word document will provide a high level description of the modules and functions within the solution environment that are required to support RAK PSD Dept. business processes.. |
|  | Solution Manager Setup | This MS Word document will contain a description of the Solution Manager setup in and the Business Process Hierarchy used to govern project management, implementation and system management activities. |
|  | Detailed Project Plan | A Microsoft Project document that shows phases, activities, and tasks with such items as estimated resources, task duration, and task dependencies. |
| Business Blueprint | Process Definition Document | This MS Word document will detail the To-Be Processes decomposed down to Level 3 that need to be implemented to fulfill Business process requirements including Process Flow Charts, Key Performance Indicators ,Integration points with other processes, Change management requirements and organizational challenges, Required or recommended changes to policy, procedures, or both, Reporting considerations, Potential problems and risks, Known gaps in design, System interface requirements, Authorization and security considerations and restrictions on access to the process, its inputs, or its outputs, and open issues. |
|  | Project Team Training (Plan and Strategy) | The project team training plan will examine the training requirements of the project team members and compare those requirements against needs of the project. The Training Strategy includes a definition of the training approach, audience, materials, time line, and defined roles and responsibilities. The Training Strategy will also define the training modules to be developed and delivered and the method of delivery. The Training Strategy is documented and reviewed with appropriate customer training personnel. The Training Strategy will be used as a blueprint for the creation of end user training materials. |
|  | System Administration and Procedures | The document will define the code / configuration change management procedures, transport management strategy and system maintenance and administration procedures. This document will consist of Code/Configuration Change Management Procedures ; support management strategy ; Backup and restore procedures, and Disaster recovery strategy |
|  | Organization Impact Plan | This document will contain readiness strategies that need to be executed and create conditions for change within the organization. The tasks will also seek to collect and respond to more specific readiness information from areas (Business Groups, Locations) impacted by the implementation |
|  | Unit Testing and Integration Testing Plan | The purpose of the unit testing activity is to verify that the system's components are functioning as expected and to confirm that no errors exist. Unit testing focuses on self-contained functions rather than their integration with other parts of the system. The Unit Test Plan defines the responsible party and timing for the testing of all elements applicable to RAK solution Implementation The Integration Test Plan will list all the Business Process Scenarios to be tested with the responsibilities. The focus is to the test the integration points between the processes and the enhancements developed. |
|  | Functional and Technical Specifications for WRICEF elements | These MS Word documents will describe the specifications for enhancements to the system that are listed in and confirmed in the Business Blueprint phase. |
|  | User Role and Authorization Design | This MS Word document will provide the structure for user roles and authorizations in the system. It will contain a list of user roles and tasks that will be set up in the solution system |
|  | Final and tested Configuration | This MS Word document will provide a step by step configuration guide of the settings in the solution system after the Integration testing is completed and tested |
| Final Preparation | Cutover and Production Support Plan | The cutover plan lays out the road map for cutover acceptance and execution. Developing the plan is a collaborative process involving representation from all the project teams including functional team members, application development, testing, IT infrastructure, training, and management. This document will be a MS Project or MS PowerPoint document |
|  | System Readiness Plan | A MS Word document showing the results of the system tests to confirm that the technical infrastructure is ready for go-live. |
|  | End User Training and Documentation | This document in MS Word/PowerPoint will detail how each process is done in solution with screenshots and relevant knowledge about the process. |
|  | User Acceptance Test Plan | This MS Excel document describes the steps required for user acceptance. To create the user acceptance test plan. |
|  | Knowledge Transition Plan | The Knowledge Transfer Plan is intended to document what knowledge will be transferred, who will be supplying the expertise, the RAK EGA and RAK PSD Dept. employees designated to receive the expertise, and when the transfer process has occurred |
| Go-Live and Support (Hyper Care) | Post-Implementation Review | This document will be the result of a review conducted after go-live to see if all the system parameters are performing as designed and any future risks envisaged. |
|  | Project Closure Document | A statement officially documenting the close of the project. |

## All deliverables will be developed in industry standard Microsoft Windows-based PCs using appropriate Microsoft Office application.

## System Landscape

The Vendor shall specify the optimum configuration (with minimum failover and redundancy) of IT Infrastructure required for running the Solution to be provided by them. However, as RAK EGA has Data Center and hardware in place, the Vendor will review the hardware and the communication infrastructure available with RAK EGA. The solution requires continuous availability, supporting twenty-four (24) hours a day, seven (7) days a week.

The Vendor shall include recommended servers, operating systems, web/application server software, and all other relevant equipment and software needs recommended to install, implement, and manage the solution. Please include the appropriate version number of all operating system and software components.

The Vendor is responsible for integrating and tuning the hardware, network and operating system with the proposed solution, in the most efficient way, during implementation of the proposed solution.

## Additional Requirements:

Furthermore, the Vendor is requested to propose for the following:

- Backup & recovery solution.

- High Availability, Disaster Recovery and Business Continuity Planning – the Vendor should cater for implementation services of HA, DR and BCP for RAK EGA as separate optional sections of the response to this RFP along with costing details for each.

- Security – the Vendor should present the Single Sign-On (SSO) capabilities of his solution as part of the proposal. In addition, the Vendor should cater for role-based security access control and authentication capabilities for all components in its proposed solutions.

- Information Security requirements – the Vendor must propose full system security and compliance requirements with EGA information security framework to ensure the integrity of the data contained within the system, and must propose how only authorized access to the system can be assured.

Note : It is not required from the Vendor to propose for the supply of any hardware components such as servers , storage, network equipment etc.., but the Vendor is required to recommend the Hardware technical specification that best fit the solution performance , stability and extendibility, taken into consideration the current and future solution load estimates for RAK Gov. to ensure high solution performance and minimal down time, and RAK EGA will  be responsible to procure the required software and hardware or provide the Vendor with similar alternative hardware.

The solution is expected to support the enhancement and automation of RAK PSD Dept. business functional processes while taking into consideration the integration with any other in house and/or enterprise applications within the RAK EGA.

## Training and Knowledge Transfer

RAK Gov. believes that key to successful implementation will be the Vendor ability to train RAK Gov. staff in the operation of the proposed business solution.

The Vendor shall provide training to RAK Gov. staff on system functionalities, Workflows, Project Technical Design & Implementation, and System Configuration based on basic and advanced training.

In this section the Vendor should outline his recommendations and plans for assisting RAK Gov. to become self-sufficient in managing, operating, supporting, maintaining, and utilizing the proposed solution over time.  RAK EGA employees must become able to manage, operate and troubleshoot the infrastructure components of the solution.  The Vendor must provide a detailed plan for train-the-trainer training, project team training, user training and technology personnel.  This information must include:

- Training objectives.

- Training scope.

- Training methodology.

- Training audience.

- Training material development.

- Training delivery methods.

- Training scheduling and invitations.

- Training attendance and evaluation.

- Training team roles and responsibilities.

- Training Assumptions.

- Overview of proposed on-site training plan/strategy, for the project work team, super Users, end-users, Administrator and technology staff.

- Clear identification of prerequisite skills of the employees receiving the training.

- Descriptions of classes/courses/on job training proposed in the training plan. (The vendor should specify the unit of measure for its training (e.g., units, classes, days, etc.) and define the hours associated with these units of measure).

- The Vendor should prepare training materials customized to RAK PSD Dept. in Arabic and English (except technical related training which can be in English only) and provide the material in softcopy format.

- The Vendor should provide training for ERP Security & Controls to RAK EGA security team which includes but limited to: (Authorization, Auditing, Business Process Controls,..).

- Train The Trainers (TTT) sessions should include the: Training delivery skills in addition to the solution training for at least 10 trainees to become trainers, TTT sessions should occur 3-4 weeks before end users training delivery is due to start to enable trainers to develop confidence and knowledge of the system. All trainees should receive training on the full RAK PSD Dept. solution.

- The primary training delivery method will be Instructor Led Training (ILT) i.e. classroom based training consists of three phases: 1) Concept explanation via PowerPoint. 2) Demonstration in the system. 3) Hands on practice.  (An opportunity to complete exercises in the training environment to test understanding and build skills and confidence).

- The knowledge transfer strategy proposed by the Vendor to prepare RAK EGA staff to maintain the system and system training programs after it is placed into production.

- All training manuals will be made available to trainees before training to offer the additional option of self-study to compound understanding after training.

- The vendor must provide an End User Manuals Recording Tool to record training material and processes. The tool must be customized to RAK Government and support Arabic & English.

The Vendor must be able to train the users in Arabic & English language. All PSD employees at RAK Gov. Dept. reporting to RAK PSD Dept. must receive super user training (full training in all proposed solution). Furthermore, the vendor must obtain trainees acceptance and satisfaction report.

Note: RAK PSD Dept. has the right to stop the training and ask the vendor to repeat the training without any additional cost in case of incompetent instructor/trainer or poor material.

# Rules, Assumptions

## Working Hours

Working hours per day will be (8 am – 5pm) from Sunday through Thursday.

Note: for overtime or any other expenses related to project team; no additional costs will be paid to the vendor.

## Project Language Requirements

RAK Gov. predominantly employs Emirati nationals and the vast majority of users are Arab nationals. The vendor must provide the business requirements documentation, Business Blueprints, the system’s user interface, user manuals, all management information reports; user training, user training manuals and system documentations...etc will be delivered in Arabic and English.

## Project Administration

RAK EGA retains the strategic oversight of solution Implementation. The selected Vendor will be monitored by RAK EGA’s Project Management.

## Project Management

The Vendor should show in the proposal a high level of project management methodology and quality assurance expertise, and provide information covering the following:

- Project Management methodology.

- Project approach.

- Project schedule plan covering the following details:

    - Description and objectives of each phase, stage and activity.

    - Description of the project work.

    - Phase, stage and activity durations and interdependencies.

    - Vendor resources description and effort (man-days) required for executing the activities.

    - List of Deliverables mapped to the deliverables included in this RFP scope of work.

    - The required involvement of RAK EGA & PSD Dept. teams during each activity both in terms of human resources skills, team size and daily effort.

- Project scope management process and tools.

- Project Issue & Risk Management process and tools.

- Project Quality Management process and tools.

- Project Change Management process and tools.

- Project communication management and reporting tools and templates.

## Accountability

The Vendor shall be solely responsible and accountable for all work performed.

## Vendor Teaming Agreements

It is not allowed to have sub contractors for executing the project, where should be only one vendor executing the project and have responsibility for the delivery of the full (end-to-end) solution and ensuring the success of the project.

## Delay Penalties

## In the event of delay by the vendor in fulfillment of his obligation as stipulated in the RFP & proposal-technical part, RAK EGA shall have the right to impose a "delay" fee of 2000 AED for each day of delay but not to exceed 10% of the project total value without need to prior warning or legal notice and also without proof of damage which is deemed to have occurred under all circumstances.

## Expectation from RAK EGA

The vendor should specify in the proposal all what is expected from RAK EGA side.

## Out of Scope

## The following have been excluded from the scope of this project:

- Acquiring of any software or hardware is out of scope; however, the vendor should state clearly all the infrastructure and the landscape requirements.

- Any activity on OS and Hardware related items.

- Business process re-engineering is excluded from scope.

- Data cleansing, sanitization and quality check will be handled by RAK EGA.

## Important Notes

- During project preparation phase, the vendor project manager will work with RAK EGA’ project team on FINALIZING the overall project plan to ensure it is satisfactory.

- All what is mentioned in this RFP is required to be performed by the vendor; if the vendor includes any point in his proposal as out of scope or require a change request then this will be taken into consideration while evaluating his proposal.

- The vendor is encouraged to submit any suggestions or additional item to the above mentioned scope of work as deemed appropriate for the success of the project.

- All installation, Infrastructure Planning and Development, configuration, integration and Interface developments, customized workflows, customized notifications, implementation services included/ mentioned in this RFP is part of the scope without any additional costs or change requests.

- Turnaround time for project related queries during the implementation is assumed to be three (3) working days for RAK EGA.

- The reaction time to accept or reject each deliverable for each phase/milestone would be five (5) working days from date of receiving each document.

- RAK EGA shall procure and provide necessary software licenses required for the scope of work.

- RAK EGA will provide Vendor project team with office space for work on-site. The office space should include access to desks, telephones, printers, copiers, and internet access.

- Last 5 years’ Data must be migrated from current system to proposed solution by the vendor.

- The vendor is responsible to translate all the terminologies and field labels as per RAK PSD Dept. requirements.

- The vendor team must hand over all the documentation/deliverables to RAK EGA project team.

- The vendor team must perform risk assessment from business and technical perspective.

For additional information about RAK PSD rules, regulations and policies you can refer to: www.psd.rak.ae

End of RFP……..